A Sprint is a fixed period during which the team completes a set of planned tasks.

An Epic is a major feature or functionality that is broken down into smaller tasks (User Stories).

A User Story is a small, implementable task that contributes to completing an Epic.

A Story Point represents the effort required to complete a story.
(Using Fibonacci sequence: 1, 2, 3, 5)

- 1 → Very Easy

- 2 → Easy

- 3 → Moderate

- 5 → Complex

🔹 Sprint 1

Epic 1: Project Setup & Environment Configuration

- Setting up Python environment (USN1) → 2

- Installing required libraries (USN2) → 1

- Configuring Gemini API key securely (USN3) → 3

Epic 2: User Interface Development

- Designing Streamlit interface (USN4) → 3

- Creating input fields (destination, days, nights) (USN5) → 2

- Adding “Generate Itinerary” button (USN6) → 2

Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 2 + 2
= 13 Story Points

🔹 Sprint 2

Epic 3: Input Validation & Prompt Engineering

- Validate destination input (USN7) → 2

- Validate number of days and nights (USN8) → 2

- Create structured prompt format (USN9) → 3

Epic 4: AI Integration

- Integrate Gemini API (USN10) → 5

- Handle AI response formatting (USN11) → 3

Epic 5: Error Handling & Output Display

- Implement try-except for API errors (USN12) → 2

- Display generated itinerary clearly (USN13) → 3

Total Story Points in Sprint 2

= 2 + 2 + 3 + 5 + 3 + 2 + 3
= 20 Story Points

🔹 Total Story Points

Sprint 1 = 13
Sprint 2 = 20

Total Story Points = 33

Number of Sprints = 2

🔹 Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 33 / 2

= 16.5 ≈ 16 Story Points per Sprint

Final Result

Our team’s velocity is approximately:

16 Story Points per Sprint